Top of Form





Bottom of Form

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | |  |  |  | | --- | --- | --- | | [Home](http://management.simplicable.com/) |  | **Business Guide** |  |  |  |  |  |  |  | | --- | --- | --- | --- | --- | --- | | [Top](http://simplicable.com/new/top) | [Management](http://management.simplicable.com/management/new/management) | [Technology](http://simplicable.com/new/technology) | [Business](http://business.simplicable.com/business/new/business) | [Career Guide](http://careers.simplicable.com/careers/new/careers) | [Skills](http://training.simplicable.com/training/new/training) |  |  |  |  |  |  |  |  | | --- | --- | --- | --- | --- | --- | --- | |  | [Fresh 50](http://management.simplicable.com/management/fresh) | [Trending](http://management.simplicable.com/management/trends) | [Project Management](http://management.simplicable.com/management/new/project-management) | [Program Management](http://management.simplicable.com/management/new/program-management) | [Leadership](http://training.simplicable.com/training/new/leadership-guide) | [Management Skills](http://training.simplicable.com/training/new/management-training) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | | [Project Management](http://management.simplicable.com/management/new/project-management)  [Project Management Guide](http://management.simplicable.com/management/new/project-management-guide)  [Risk](http://management.simplicable.com/management/new/project-risk)  [Estimates](http://management.simplicable.com/management/new/project-estimates)  [Interview Questions](http://simplicable.com/new/105-Project-Management-Interview-Questions)  [Management Practices](http://management.simplicable.com/management/new/management)  [Management Guide](http://management.simplicable.com/management/new/management-guide)  [Program Management](http://management.simplicable.com/management/new/program-management)  [Change Management](http://management.simplicable.com/management/new/change-management)  [Innovation Management](http://management.simplicable.com/management/new/innovation-management)  [HR Management](http://management.simplicable.com/management/new/human-resource-management)  [Management by Leadership](http://management.simplicable.com/management/new/management-by-leadership)  [Careers](http://careers.simplicable.com/careers/new/careers)  [Interview Questions](http://careers.simplicable.com/careers/new/project-management-interview-questions)  [Skills](http://training.simplicable.com/training/new/125-project-management-skills)  [Training](http://training.simplicable.com/training/new/75-project-management-training-ideas)  Fresh 50 (new articles)   |  |  |  | | --- | --- | --- | | [http://management.simplicable.com/images/tinythumb/trade-692.jpg](http://management.simplicable.com/management/new/31-knowledge-quality-measurements) | [31 Knowledge Quality Measurements](http://management.simplicable.com/management/new/31-knowledge-quality-measurements) | | | [http://management.simplicable.com/images/tinythumb/forster-714.jpg](http://management.simplicable.com/management/new/22-change-management-objectives) | | [22 Change Management Objectives](http://management.simplicable.com/management/new/22-change-management-objectives) |  |  |  | | --- | --- | | [http://management.simplicable.com/images/tinythumb/Toyota-Global-President-Akio-Toyoda-663.jpg](http://management.simplicable.com/management/new/toyota-way) | [The Toyota Way](http://management.simplicable.com/management/new/toyota-way) | | [http://management.simplicable.com/images/tinythumb/Gustave-Courbet-The-Desperate-Man-485.jpg](http://management.simplicable.com/management/new/64-reasons-that-IT-projects-fail) | [64 Reasons That IT Projects Fail](http://management.simplicable.com/management/new/64-reasons-that-IT-projects-fail) |  |  |  |  | | --- | --- | --- | | [http://management.simplicable.com/images/tinythumb/Kitagawa-Utamaro-700.jpg](http://management.simplicable.com/management/new/10-examples-of-tacit-knowledge) | | [10 Examples of Tacit Knowledge](http://management.simplicable.com/management/new/10-examples-of-tacit-knowledge) | | [http://management.simplicable.com/images/tinythumb/troubles-757.jpg](http://management.simplicable.com/management/new/list-of-management-strategies) | [30+ Management Strategies](http://management.simplicable.com/management/new/list-of-management-strategies) | |  |  |  |  | | --- | --- | --- | | [http://management.simplicable.com/images/tinythumb/Emile-Friant-Autoportrait-653.jpg](http://management.simplicable.com/management/new/management-guide) | [Management: The Missing Manual](http://management.simplicable.com/management/new/management-guide) | | | [http://management.simplicable.com/images/tinythumb/risk-management-681.jpg](http://management.simplicable.com/management/new/risk-management-guide) | | [Risk Management Guide](http://management.simplicable.com/management/new/risk-management-guide) |  |  |  | | --- | --- | | [http://management.simplicable.com/images/tinythumb/change-Angelica-Kauffman-711.jpg](http://management.simplicable.com/management/new/change-management-guide) | [Change Management Guide](http://management.simplicable.com/management/new/change-management-guide) | | [http://management.simplicable.com/images/tinythumb/Affiche-Encre-Marquet-crop-693.jpg](http://management.simplicable.com/management/new/knowledge-management-guide) | [Knowledge Management Guide](http://management.simplicable.com/management/new/knowledge-management-guide) |   [New Posts (50) »](http://management.simplicable.com/management/fresh) |  | [Management](http://management.simplicable.com/management/new) » [project management](http://management.simplicable.com/management/new/project-management) » [project risk](http://management.simplicable.com/management/new/project-risk) » [130 project risks (list)](http://management.simplicable.com/management/new/130-project-risks)  **130 Project Risks (List)**  posted by [Anna Mar](http://management.simplicable.com/management/new/annamar), Simplicable, March 11, 2013  Project risk is one of those exciting topics that everyone has an opinion about.  Ask executives, functional managers, project managers or engineers about [project risk](http://management.simplicable.com/management/new/22-types-of-project-risk) — you'll get a laundry list of complaints.  Lack of executive and stakeholder commitment usually [tops the list](http://management.simplicable.com/management/new/22-types-of-project-risk). This is often followed by bad requirements, constant change, bad project managers and bad resources. In other words, risk identification tends to bring out plenty of negative emotions and finger pointing.  All this misses the true value of project risk management. Any good project has plenty of risk. After all, the [nature of business is taking risks](http://business.simplicable.com/business/new/what-risk-management-really-means).   The [risk free](http://business.simplicable.com/business/new/myths-about-risk) project achieves exactly nothing. You don't build businesses and great public institutions by hiding under a rock.  Risk management is about maximizing your chances of project success by identifying risks early on and planning how to manage them. The following examples of risks will get you started down the path of [risk identification](http://management.simplicable.com/management/new/22-types-of-project-risk).  Executive Support  **1. Executives fail to support project** The project team may lack the [authority](http://management.simplicable.com/management/new/influence-vs-authority) to achieve project objectives. In such cases, executive management support is fundamental to project success. When this doesn't materialize the project fails.  **2. Executives become disengaged with project** Executive management disregards project communications and meetings.  **3. Conflict between executive stakeholders disrupts project** Members of executive management are combative to the project or there is a disagreement over project issues at the executive level.  **4. Executive turnover disrupts project** A key executive leaves the company, the resulting disruption becomes a project issue.  Scope  **5. Scope is ill defined** The general risk of an error or omission in scope definition.  **6. Scope creep inflates scope** Uncontrolled changes and continuous growth of scope.  **7. Gold plating inflates scope** The project team add their own product features that aren't in requirements or change requests.  **8. Estimates are inaccurate** [Inaccurate estimates](http://management.simplicable.com/management/new/why-your-estimates-are-always-wrong) is a common project risk.  **9. Dependencies are inaccurate** Dependencies dramatically impact the project schedule and costs.  **10. Activities are missing from scope** Required activities are missing from scope definition.  Cost Management  **11. Cost forecasts are inaccurate** Inaccurate cost estimates and forecasts.  **12. Exchange rate variability** When costs are incurred in foreign currencies exchange rates can have a dramatic impact.  Change Management  **13. Change management overload**  A large number of change requests dramatically raises the complexity of the project and distracts key resources.  **14. Stakeholder conflict over proposed changes** Change requests may be the source of stakeholder conflict.   **15. Perceptions that a project failed because of changes** Large numbers of high priority change requests may lead to the [perception that the project has failed](http://management.simplicable.com/management/new/5-definitions-of-project-failure). When the schedule and budget are continually extended — stakeholders may feel the project missed its original targets.  **16. Lack of a change management system**  Identify any lack of critical tools as a risk.  **17. Lack of a change management process** [Change management at the organizational or departmental level](http://management.simplicable.com/management/new/change-management) is critical to project success. Otherwise, the project will have limited visibility into changes that impact the project.   **18. Lack of a change control board** A change control board is essential to managing change for large projects.  **19. Inaccurate change priorities** When non-essential changes are prioritized impacting critical schedules.  **20. Low quality of change requests** Change requests that are low quality (e.g. ambiguous).   **21. Change request conflicts with requirements** Change requests that make no sense in the context of the requirements.  Stakeholders  **22. Stakeholders become disengaged** When stakeholders ignore project communications.   **23. Stakeholders have inaccurate expectations** Stakeholders develop inaccurate expectations (believe that the project will achieve something not in the requirements, plan, etc).  **24. Stakeholder turnover** Stakeholder turnover can lead to project disruptions.  **25. Stakeholders fail to support project** When stakeholders have a negative attitude towards the project and wish to see it fail.   **26. Stakeholder conflict** Disagreement between stakeholders over project issues.  **27. Process inputs are low quality** Inputs from stakeholders that are low quality (e.g. business case, requirements, change requests).  Communication  **28. Project team misunderstand requirements** When requirements are misinterpreted by the project team a gap develops between expectations, requirements and work packages.  **29. Communication overhead** When key project resources spend a high percentage of their time engaging stakeholders on project issues and change requests their work may fall behind.   **30. Under communication** [Communication](http://training.simplicable.com/training/new/communication-skills) is a challenge that's not to be underestimated. You may need to communicate the same idea many times in different ways before people remember it.   **31. Users have inaccurate expectations** The risk that users believe the project is building an apple when you're really building an orange (i.e. users don't understand the product that's coming their way).  **32. Impacted individuals aren't kept informed** A stakeholder is missing in your communication plan. Anyone who isn't informed but is impacted has an excellent reason to throw up project roadblocks. For example, if you build a system but fail to consult the operations group that will be responsible for support.  Resources & Team  **33. Resource shortfalls** Inability to secure sufficient resources for the project.  **34. Learning curves lead to delays and cost overrun** When your project team need to acquire new skills for the project there's a risk that productivity will be low.  **35. Training isn't available** Quality training for certain skills can be difficult to secure.  **36. Training is inadequate** Training is often a poor substitute for professional experience. Projects shouldn't assume that resources will be fully productive in a new skill.  **37. Resources are inexperienced** Resources who are just out of school or who are new to your industry or profession tend to make more mistakes and be less productive.  **38. Resource performance issues** Resources who perform below expectations.  **39. Team members with negative attitudes towards the project**  Resources who are negative towards the project may actively or passively sabotage project efforts.  **40. Resource turnover** Resource turnover leads to delays and cost overrun.  **41. Low team motivation**  Your team lacks motivation. This is a particularly common risk for long running projects.  **42. Lack of commitment from functional managers**  In a matrix organization your team may report to functional managers. These functional managers are important stakeholders whose support is critical.  Architecture  **43. Architecture fails to pass governance processes** Plan for any architectural or [technology governance processes](http://simplicable.com/new/the-7-styles-of-enterprise-architecture-governance) that the project may need to pass.  **44. Architecture lacks flexibility** The architecture is incapable of supporting change requests and needs to be reworked.  **45. Architecture is not fit for purpose** The architecture is low quality.  **46. Architecture is infeasible** The [architecture](http://simplicable.com/new/enterprise-architecture-guide) is impossible to implement, excessively costly or doesn't support the requirements.  Design  **47. Design is infeasible** The design isn't possible, is excessively costly or doesn't support the requirements.  **48. Design lacks flexibility** A poor design makes change requests difficult and costly.  **49. Design is not fit for purpose** The design is [low quality](http://business.simplicable.com/business/new/35-examples-of-quality).  **50. Design fails peer review** It's a good idea to have peers or architectural experts review your designs.  Technical  **51. Technology components aren't fit for purpose** Technology components are low quality.  **52. Technology components aren't scalable** Components that can't be scaled to meet performance demands.  **53. Technology components aren't interoperable** Components that lack standard interfaces.  **54. Technology components aren't compliant with standards and best practices** Non-standard components that violate [best practices](http://business.simplicable.com/business/new/why-best-practices-are-mediocre).  **55. Technology components have security vulnerabilities** Security [vulnerabilities](http://simplicable.com/new/the-big-list-of-information-security-vulnerabilities) are key technology risks.   **56. Technology components are over-engineered** A component that's bloated with unneeded functionality and design features.  **57. Technology components lack stability** Components that crash.  **58. Technology components aren't extensible** Components that are difficult to extend with new capabilities.  **59. Technology components aren't reliable** Components that fail after a short time.  **60. Information security incidents** The risk of a a security incident during the project (e.g. information is leaked).  **61. System outages** Critical systems such as your test environments go down.  **62. Legacy components lack documentation** Integration with undocumented [legacy components](http://simplicable.com/new/legacy-systems) is a high risk activity.  **63. Legacy components are out of support** Integration with legacy components that are no longer in support.  **64. Components or products aren't maintainable** Technology components, tools or platforms that are difficult to maintain (e.g. lacking documentation, rare skills, complex or experimental).  **65. Components or products can't be operationalized** Technology operations may have criteria for operationalization of new systems that need to be met.  **66. Project management tool problems & issues**  Technical problems with the project management tools themselves.  Integration  **67. Delays to required infrastructure** Delays to infrastructure such as hardware or software.  **68. Failure to integrate with business processes** The risk that your product will fail to fit into the existing business.  **69. Failure to integrate with systems** The risk that your product will fail to integrate with existing systems.  **70. Integration testing environments aren't available** The risk that environments won't be available to test integration.  **71. Failure to integration with the organization** The risk that your project fails to integrate with the organization. This happens when the project is focused on delivering something specific and fails to look at the organization as a whole. For example, you deliver a sales system but your organization doesn't have a sales team.  **72. Failure to integrate components** The risk that product components will fail to integrate with each other. This can represent a significant risk when you've outsourced work to a large number of vendors.  **73. Project disrupts operations** The last thing you want is for your project to disrupt business operations and damage the firm's financial results. Think about risks beyond project failure.  **74. Project disrupts sales** The risk that the project disrupts sales effectiveness.   **75. Project disrupts compliance** The risk that the project disrupts compliance processes such as audits and reporting.  Requirements  **76. Requirements fail to align with strategy** Your requirements conflict with the firm's strategy. If you sense that this is the case, list it as a risk.  **77. Requirements fail to align with business processes** The requirements make no sense in the context of the business.   **78. Requirements fail to align with systems** The requirements fail to align with other systems (e.g. they duplicate functionality).  **79. Requirements have compliance issues** If you have any doubt that requirements comply with the law list it as a risk.   **80. Requirements are ambiguous** Requirements are unclear and open to interpretation.  **81. Requirements are low quality** Requirements aren't [fit for purpose](http://business.simplicable.com/business/new/35-examples-of-quality).  **82. Requirements are incomplete** You can spot obvious holes in the requirements.  Decisions & Issue Resolution  **83. Decision delays impact project** Establish guidelines for decision turnaround time. Identify the risk that guidelines will be exceeded.  **84. Decisions are ambiguous** Stakeholders may have a tendency to make decisions that are intentionally ambiguous (a responsibility avoidance technique). This can be identified as a risk and managed.  **85. Decisions are low quality** Decisions aren't [fit for purpose](http://business.simplicable.com/business/new/35-examples-of-quality).  **86. Decisions are incomplete** Issue resolutions that don't address the issue or create more issues.  Procurement  **87. No response to RFP** The risk that there is limited response to an RFP. This occurs when the RFP terms are unacceptable to vendors or if your firm has a bad reputation amongst vendors.  **88. Low quality responses to RFP** Half hearted responses to your RFP that are unusable.  **89. Failure to negotiation a reasonable price for contracts** Inability to [negotiate](http://training.simplicable.com/training/new/negotiation-guide) a reasonable price for contracts. This occurs when the requirements or contract terms [make vendors nervous](http://training.simplicable.com/training/new/fear-uncertainty-and-doubt).  **90. Unacceptable contract terms**  Inability to [negotiate](http://training.simplicable.com/training/new/negotiation-guide) acceptable contract terms.  **91. Conflict with vendor leads to project issues** The relationship with vendor turns to conflict and project issues mount.  **92. Conflict between vendors leads to project issues** Your vendors develop conflict with each other and cooperation breaks down.  **93. Vendors start late** The risk of a late start.  **94. Vendor components fail to meet requirements** A vendor misunderstands requirements or delivers components that are completely off the mark.  **95. Vendor components are low quality** Vendor components aren't [fit for purpose](http://business.simplicable.com/business/new/35-examples-of-quality).  **96. Infrastructure is low quality** Your infrastructure fails or is not fit for purpose.  **97. Service quality is low** Services you procure such as consulting are not fit for purpose.  **98. Vendor components introduce third party liability** Vendor components introduce liability (e.g. they violate patents).  **99. Loss of intellectual property** Vendors spy on you.  Authority  **100. Project team lack authority to complete work** If you lack specific authorities required to deliver the project list this as a risk.  **101. Authority is unclear** It's unclear who has the authority to accomplish a project objective.  Approvals & Red Tape  **102. Delays to stakeholder approvals impact the project** The risk that approval deadlines will be exceeded.  **103. Delays to financial approvals impact the project** The risk of delays to financial approvals and processes to release funds.   **104. Delays to procurement processes impact the project** Many organizations have specific procurement processes that must be followed. These processes can be time consuming and highly variable. Document the risk that procurement process will exceed deadlines.   **105. Delays to recruiting processes impact the project** If your project involves recruiting resources, this will typically take many months and is highly variable.  **106. Delays to training impact the project** If your training budget requires separate approvals (e.g. from functional managers or HR) document the risk that this will be slow.  Organizational  **107. The project fails to match the organization's culture** A culture fit issue between your product and the organization. If the organization's [culture](http://management.simplicable.com/management/new/82-corporate-cultures) calls for employees to bring their own mobile devices to work (BYOD) and you build a user interface that only works on a specific device.  **108. An organizational restructuring throws the project into chaos** If your project has a large footprint it may be extremely sensitive to organizational changes.  **109. A merger or acquisition disrupts the project** Mergers & acquisitions may represent significant organizational changes.  External  **110. Legal & regulatory change impacts project** If your project spans areas that are compliance-sensitive you may want to list regulatory change as a risk.  **111. Force Majeure (e.g. act of nature) impacts project** Major disruptions such as acts of nature.  **112. Market forces impact project** Market changes impact project (e.g. a market crash).  **113. Technical change impacts project** A technology innovation changes your industry and impacts the project.  **114. Business change impacts project** A [business innovation](http://business.simplicable.com/business/new/innovation-guide) changes your industry and impacts the project.  Project Management  **115. Failure to follow methodology** If your organization asks you to streamline your project management methodology, that can be documented as a risk.  **116. Lack of management or control** A lack of project management should be documented as a risk. For example, if resource constraints cause the project to skip certain project management best practices.  **117. Errors in key project management processes** Errors in project management such as schedule errors.  Secondary Risks  **118. Counterparty risk** The [risk you get back when you transfer a risk](http://business.simplicable.com/business/new/why-risk-management-fails).  User Acceptance  **119. Users reject the prototype** One of the key methods of improving user acceptance is to get regular prototypes in front of users. There's always a risk that these prototypes will be rejected (require significant rework).   **120. User interface doesn't allow users to complete tasks** The risk that the user interface doesn't allow users to complete end-to-end tasks.   **121. User interface is low quality** The user interface is buggy, slow or difficult to use.  **122. User interface isn't accessible** In many jurisdictions, user interfaces must be accessible (e.g. employment or consumer law). Many [organizational cultures](http://management.simplicable.com/management/new/82-corporate-cultures) require accessible user interfaces.  **123. Project reduces business productivity** Users identify your product(s) as reducing their productivity.   **124. Project reduces innovation** Users identify your product(s) as a roadblock to [innovation](http://business.simplicable.com/business/new/innovation-guide).  **125. Product disrupts business metrics (measurements of objectives)** Your product launch causes business KPIs to worsen. For example, if you launch a new [ERP](http://simplicable.com/new/ERP) and [Supply Chain Cycle Times](http://business.simplicable.com/business/new/12-key-metrics-for-supply-chain-management) jump.  **126. Users reject the product** The general risk that users will reject your product.  Commercial The following risks may apply to new product development projects.  **127. Product doesn't sell** Demand risk for the new product.   **128. Product incurs legal liability** The product has quality issues that harm your customers.  **129. Product negatively affects brand** The product has quality issues that damage your brand.  **130. Product negatively affects reputation** The product generates negative publicity and/or damages customer relationships.  If you enjoyed this article, please share it.   |  |  |  |  |  | | --- | --- | --- | --- | --- | |  |  |  |  | 28 [inShare](javascript:void(0);) |   If you enjoy Simplicable, why not interact with us?   |  |  |  | | --- | --- | --- | |  |  | [http://www.feedburner.com/fb/images/pub/feed-icon32x32.pngRSS](http://feeds.feedburner.com/simplicable) |     This post is part of the series:   |  |  | | --- | --- | | [http://management.simplicable.com/images/midthumb/Canotiers-ramant-674.jpg](http://management.simplicable.com/management/new/project-management-guide) | [The Project Management Guide](http://management.simplicable.com/management/new/project-management-guide) |     [People Who Viewed This Also Viewed](http://management.simplicable.com/management/trends)   |  |  | | --- | --- | | [http://management.simplicable.com/images/midthumb/Theodoor-Rombouts-cut-676.jpg](http://management.simplicable.com/management/new/22-types-of-project-risk)  [22 Types Of Project Risk](http://management.simplicable.com/management/new/22-types-of-project-risk)  When you're young, risk seems like an interesting topic. It sounds like something you might encounter on a snowboard or in a race car. By the time you've grown up and become a professional project manager, it's not quite so fascinating. | [Project Risk »](http://management.simplicable.com/management/new/project-risk)  [Why Your Estimates Are Always Wrong »](http://management.simplicable.com/management/new/why-your-estimates-are-always-wrong)  [Project Management »](http://management.simplicable.com/management/new/project-management)  [Risk Management Guide »](http://management.simplicable.com/management/new/risk-management-guide)  [64 Reasons That IT Projects Fail »](http://management.simplicable.com/management/new/64-reasons-that-IT-projects-fail)  [Project Management Guide »](http://management.simplicable.com/management/new/project-management-guide)  [Change Management »](http://management.simplicable.com/management/new/change-management)  [22 Change Management Objectives »](http://management.simplicable.com/management/new/22-change-management-objectives) |   [more](http://management.simplicable.com/management/trends)  We are always working to improve Simplicable. If you find an error or have feedback please [let us know](http://simplicable.com/ContactUsSubjectServlet).   Permalink: http://management.simplicable.com/management/new/130-project-risks |   [Explore Simplicable](http://management.simplicable.com/management/new)   |  |  |  |  |  | | --- | --- | --- | --- | --- | | [Management](http://management.simplicable.com/management/new/management) | [Skills](http://training.simplicable.com/training/new/training) | [Careers](http://careers.simplicable.com/careers/new/careers) | [Technology](http://simplicable.com/new/technology) | [Business](http://business.simplicable.com/business/new/business) |      |  | | --- | |  | | |  |  | | --- | --- | | [http://management.simplicable.com/images/smallthumb/ichikawa-656.jpg](http://management.simplicable.com/management/new/management-styles) | [Management Styles](http://management.simplicable.com/management/new/management-styles) | | |  |  | | --- | --- | | [http://management.simplicable.com/images/smallthumb/We-Can-Do-It-665.jpg](http://management.simplicable.com/management/new/change-management) | [Change Management](http://management.simplicable.com/management/new/change-management) | | |  |  | | --- | --- | | [http://management.simplicable.com/images/smallthumb/Hebuterne-98.jpg](http://management.simplicable.com/management/new/project-management) | [Project Management](http://management.simplicable.com/management/new/project-management) | | | |  |  | | --- | --- | | [http://management.simplicable.com/images/smallthumb/ruby-668.jpg](http://management.simplicable.com/management/new/management-showdown) | [Management Showdown](http://management.simplicable.com/management/new/management-showdown) | | |  |  | | --- | --- | | [http://management.simplicable.com/images/smallthumb/Madame-Kisling-685.jpg](http://management.simplicable.com/management/new/21-types-of-management) | [Types of Management](http://management.simplicable.com/management/new/21-types-of-management) | | |  |  | | --- | --- | | [http://management.simplicable.com/images/smallthumb/Fiskere-ved-stranden-641.jpg](http://management.simplicable.com/management/new/human-resource-management) | [Human Resource Management](http://management.simplicable.com/management/new/human-resource-management) | | | |  |  | | --- | --- | | [http://management.simplicable.com/images/smallthumb/dolci-caterina-686.jpg](http://management.simplicable.com/management/new/knowledge-management) | [Knowledge Management](http://management.simplicable.com/management/new/knowledge-management) | | |  |  | | --- | --- | | [http://management.simplicable.com/images/smallthumb/Eugene-Ferdinand-Victor-Delacroix-649.jpg](http://management.simplicable.com/management/new/management-by-leadership) | [Management by Leadership](http://management.simplicable.com/management/new/management-by-leadership) | | |  |  | | --- | --- | | [http://management.simplicable.com/images/smallthumb/Orpen-Selbstportrait-anagoria-654.JPG](http://management.simplicable.com/management/new/management-challenges) | [Management Challenges](http://management.simplicable.com/management/new/management-challenges) | | | |  |  | | --- | --- | | [http://management.simplicable.com/images/smallthumb/looking-glass-670.jpg](http://management.simplicable.com/management/new/management-ideas) | [Management Ideas](http://management.simplicable.com/management/new/management-ideas) | | |  |  | | --- | --- | | [http://management.simplicable.com/images/smallthumb/We-Shall-Not-Go-to-the-Market-Today-662.jpg](http://management.simplicable.com/management/new/management-principles) | [Management Principles](http://management.simplicable.com/management/new/management-principles) | | |  |  | | --- | --- | | [http://management.simplicable.com/images/smallthumb/Spencer-Gore-Self-722.jpg](http://management.simplicable.com/management/new/management-standards) | [Management Standards](http://management.simplicable.com/management/new/management-standards) | | | |  |  | | --- | --- | | [http://management.simplicable.com/images/smallthumb/Goremykin-and-Gerard-643.jpg](http://management.simplicable.com/management/new/management-strategy) | [Management Strategy](http://management.simplicable.com/management/new/management-strategy) | | |  |  | | --- | --- | | [http://management.simplicable.com/images/smallthumb/Eden-684.jpg](http://management.simplicable.com/management/new/management-types) | [Management Types](http://management.simplicable.com/management/new/management-types) | | |  |  | | --- | --- | | [http://management.simplicable.com/images/smallthumb/operations-738.jpg](http://management.simplicable.com/management/new/operations-management) | [Operations Management](http://management.simplicable.com/management/new/operations-management) | | | |  |  | | --- | --- | | [http://management.simplicable.com/images/smallthumb/Eugene-delacroix-540.jpg](http://management.simplicable.com/management/new/program-management) | [Program Management](http://management.simplicable.com/management/new/program-management) | | |  |  | | --- | --- | | [http://management.simplicable.com/images/smallthumb/farm-695.jpg](http://management.simplicable.com/management/new/quality-management) | [Quality Management](http://management.simplicable.com/management/new/quality-management) | | |  |  | | --- | --- | | [http://management.simplicable.com/images/smallthumb/risky-680.jpg](http://management.simplicable.com/management/new/risk-management) | [Risk Management](http://management.simplicable.com/management/new/risk-management) | | | |  |  | | --- | --- | | [http://management.simplicable.com/images/smallthumb/grant-731.jpg](http://management.simplicable.com/management/new/supply-chain-management) | [Supply Chain Management](http://management.simplicable.com/management/new/supply-chain-management) | | |  |  | | --- | --- | | [http://management.simplicable.com/images/smallthumb/Emile-Friant-Autoportrait-653.jpg](http://management.simplicable.com/management/new/management-guide) | [Management Manual](http://management.simplicable.com/management/new/management-guide) | |  |   [about](http://simplicable.com/about.html)[contact](http://simplicable.com/ContactUsSubjectServlet)[rss](http://simplicable.com/rss)[sitemap](http://management.simplicable.com/new/sitemap)[privacy](http://simplicable.com/PrivacyServlet)[terms of service](http://simplicable.com/TermsOfServiceServlet)[copyright](http://management.simplicable.com/new/copyright)[career guide](http://careers.simplicable.com/careers/trends)  Copyright 2012 Simplicable. All rights reserved. This material may not be published, broadcast, rewritten or redistributed. Report violations [here](http://management.simplicable.com/management/copyright). [http://management.simplicable.com/images/warn.gif](http://management.simplicable.com/management/copyright) |